MINDTRACK Mental Wellness Tracker for Students AI-Powered • Next.js 14 App Router • PromptWars Challenge Build TECHNICAL SPECIFICATION & AGENT BUILD DOCUMENT Version 1.0 • June 2026

| BASELINE SCORE 62.01 / 100 Previous submission | TARGET SCORE 90+ / 100 This build goal | CRITICAL GAP Testing: 0 Must fix first |
| --- | --- | --- |

# 0. AI Agent Instructions (Read First)

AGENT: This document is your complete build reference. Follow sections in order. Each phase must be completed and validated before starting the next. Do NOT skip Testing (Phase 4) — it was the #1 score killer in the baseline (0/100). All environment variables are listed. All file paths are specified. Build for Next.js 14 App Router only.

Key constraints for the AI evaluator (treat as hard requirements):

- Every component must have accessible ARIA labels and semantic HTML

- Every API route must have input validation + error handling

- Every utility function must have a corresponding unit test

- Security headers must be set in next.config.js

- Lighthouse score must target 90+ on Performance, Accessibility, Best Practices

- No inline styles — use Tailwind CSS classes exclusively

- No console.log statements in production code

- All async operations must have loading and error states

# 1. Project Overview

## 1.1 Challenge Statement

PromptWars Challenge — Mental Wellness Tracker

Build a solution that helps students monitor and improve their mental well-being during board exams, competitive entrance tests, and result seasons. Target users: students preparing for NEET, JEE, CUET, CAT, GATE, UPSC, and board examinations who face stress, anxiety, burnout, self-doubt, and uncertainty.

## 1.2 Product Vision

MindTrack is an AI-powered mental wellness companion for Indian competitive exam students. It provides daily mood tracking, stress pattern recognition, personalized AI-driven coping strategies, and a supportive community layer — all in a fast, accessible, mobile-first Next.js application.

## 1.3 Differentiators Over Baseline

| Score Axis | Baseline Gap | Our Solution |
| --- | --- | --- |
| Testing | 0 / 100 | Zero tests submitted — biggest single loss. We add Vitest unit tests, Playwright E2E tests, and React Testing Library component tests. |
| Security | 58 / 100 | Weak headers, no rate limiting. We add Content-Security-Policy, rate limiting middleware, input sanitization, and Helmet.js-equivalent config. |
| Problem Alignment | 59 / 100 | Generic wellness app. We add exam-specific features: NEET/JEE countdown, subject-mood correlation, exam-day rituals module. |
| Accessibility | 75 / 100 | Incomplete ARIA. We use Radix UI primitives, keyboard navigation, skip-links, and WCAG AA contrast throughout. |
| Efficiency | 80 / 100 | Improve with React Query caching, image optimization, lazy loading, and bundle splitting. |
| Code Quality | 83 / 100 | Raise to 95+ via ESLint strict config, Prettier, TypeScript strict mode, and Zod validation. |

# 2. Technology Stack

## 2.1 Core Stack (Agent: install these exact versions)

| Layer | Package / Version | Purpose |
| --- | --- | --- |
| Framework | Next.js 14.2 (App Router) |
| Language | TypeScript 5.4 — strict: true |
| Styling | Tailwind CSS 3.4 + shadcn/ui |
| UI Primitives | Radix UI (accessibility baseline) |
| State | Zustand 4 + TanStack Query 5 |
| Forms | React Hook Form 7 + Zod 3 |
| Charts | Recharts 2.12 |
| Auth | NextAuth.js v5 (Auth.js) |
| Database | Prisma 5 + PostgreSQL (or SQLite for dev) |
| AI Layer | Google Gemini 1.5 Flash via API |
| Testing Unit | Vitest 1.6 + React Testing Library 16 |
| Testing E2E | Playwright 1.44 |
| Linting | ESLint 9 + eslint-config-next strict |
| Formatting | Prettier 3 + prettier-plugin-tailwindcss |
| Deployment | Vercel (recommended) |

## 2.2 Folder Structure (Agent: create exactly this)

mindtrack/ ├── app/ │ ├── (auth)/ │ │ ├── login/page.tsx │ │ └── register/page.tsx │ ├── (dashboard)/ │ │ ├── layout.tsx # Protected layout │ │ ├── page.tsx # Dashboard home │ │ ├── mood/page.tsx # Mood check-in │ │ ├── insights/page.tsx # Analytics │ │ ├── journal/page.tsx # Reflective journal │ │ ├── ai-coach/page.tsx # AI wellness chat │ │ ├── exam-prep/page.tsx # Exam countdown + planner │ │ └── settings/page.tsx │ ├── api/ │ │ ├── auth/[...nextauth]/route.ts │ │ ├── mood/route.ts │ │ ├── journal/route.ts │ │ ├── ai-coach/route.ts │ │ └── insights/route.ts │ ├── globals.css │ ├── layout.tsx # Root layout w/ metadata │ └── not-found.tsx ├── components/ │ ├── ui/ # shadcn/ui generated │ ├── mood/ │ │ ├── MoodSelector.tsx │ │ ├── MoodCalendar.tsx │ │ └── MoodTrendChart.tsx │ ├── journal/ │ │ ├── JournalEditor.tsx │ │ └── JournalList.tsx │ ├── ai/ │ │ ├── ChatWindow.tsx │ │ └── SuggestionCard.tsx │ ├── exam/ │ │ ├── ExamCountdown.tsx │ │ └── ExamSelector.tsx │ ├── layout/ │ │ ├── Sidebar.tsx │ │ ├── MobileNav.tsx │ │ └── SkipLink.tsx # Accessibility │ └── shared/ │ ├── LoadingSpinner.tsx │ ├── ErrorBoundary.tsx │ └── EmptyState.tsx ├── lib/ │ ├── db.ts # Prisma client singleton │ ├── auth.ts # NextAuth config │ ├── ai.ts # Gemini client │ ├── validations.ts # Zod schemas (shared) │ ├── rate-limit.ts # Edge rate limiter │ └── utils.ts ├── prisma/ │ ├── schema.prisma │ └── seed.ts ├── __tests__/ │ ├── unit/ │ ├── components/ │ └── e2e/ ├── next.config.ts # Security headers HERE ├── middleware.ts # Auth guard + rate limit ├── vitest.config.ts ├── playwright.config.ts ├── .env.local # See Section 2.3 └── tsconfig.json # strict: true

## 2.3 Environment Variables (.env.local)

# Auth NEXTAUTH_SECRET=<generate-with-openssl-rand-base64-32> NEXTAUTH_URL=http://localhost:3000 # Database DATABASE_URL="postgresql://user:password@localhost:5432/mindtrack" # AI GOOGLE_GEMINI_API_KEY=<your-key> # Optional: OAuth GOOGLE_CLIENT_ID=<your-google-oauth-client-id> GOOGLE_CLIENT_SECRET=<your-google-oauth-client-secret>

# 3. Database Schema (Prisma)

Agent: Create this exact schema in prisma/schema.prisma. Run `npx prisma migrate dev --name init` after.

// prisma/schema.prisma generator client { provider = "prisma-client-js" } datasource db { provider = "postgresql" url = env("DATABASE_URL") } model User { id String @id @default(cuid()) email String @unique name String? password String? // hashed with bcrypt image String? createdAt DateTime @default(now()) updatedAt DateTime @updatedAt moodEntries MoodEntry[] journalEntries JournalEntry[] examGoals ExamGoal[] accounts Account[] sessions Session[] } model MoodEntry { id String @id @default(cuid()) userId String mood Int // 1-5 scale energy Int // 1-5 scale anxiety Int // 1-5 scale triggers String[] // array of trigger tags note String? subject String? // e.g., "Physics", "Maths" examContext String? // e.g., "JEE", "NEET" createdAt DateTime @default(now()) user User @relation(fields: [userId], references: [id], onDelete: Cascade) @@index([userId, createdAt]) } model JournalEntry { id String @id @default(cuid()) userId String content String prompt String? // AI-generated prompt used sentiment Float? // -1 to 1, AI-analyzed tags String[] createdAt DateTime @default(now()) updatedAt DateTime @updatedAt user User @relation(fields: [userId], references: [id], onDelete: Cascade) @@index([userId, createdAt]) } model ExamGoal { id String @id @default(cuid()) userId String examName String // "JEE Mains", "NEET", "CUET", etc. examDate DateTime targetScore Int? createdAt DateTime @default(now()) user User @relation(fields: [userId], references: [id], onDelete: Cascade) } // NextAuth required models model Account { ... } // standard NextAuth Account model model Session { ... } // standard NextAuth Session model

# 4. API Routes Specification

AGENT: Every API route MUST include: (1) auth session check, (2) Zod input validation, (3) try/catch with typed error response, (4) rate limiting via lib/rate-limit.ts. No exceptions.

## 4.1 Mood API — /api/mood

### POST /api/mood — Create mood entry

// lib/validations.ts export const moodSchema = z.object({ mood: z.number().int().min(1).max(5), energy: z.number().int().min(1).max(5), anxiety: z.number().int().min(1).max(5), triggers: z.array(z.string().max(50)).max(10).default([]), note: z.string().max(500).optional(), subject: z.string().max(100).optional(), examContext: z.string().max(50).optional(), }); // app/api/mood/route.ts export async function POST(request: Request) { const session = await auth(); // NextAuth if (!session?.user?.id) return NextResponse.json({ error: "Unauthorized" }, { status: 401 }); const rateLimitResult = await rateLimit(session.user.id, "mood", 10, "1h"); if (!rateLimitResult.success) return NextResponse.json({ error: "Rate limit exceeded" }, { status: 429 }); const body = await request.json(); const parsed = moodSchema.safeParse(body); if (!parsed.success) return NextResponse.json({ error: parsed.error.flatten() }, { status: 400 }); try { const entry = await prisma.moodEntry.create({ data: { userId: session.user.id, ...parsed.data } }); return NextResponse.json(entry, { status: 201 }); } catch (error) { console.error("[mood POST]", error); return NextResponse.json({ error: "Internal server error" }, { status: 500 }); } } export async function GET(request: Request) { // Returns last 30 days of mood entries for authenticated user // Query params: ?from=ISO&to=ISO&limit=30 }

## 4.2 AI Coach API — /api/ai-coach

// app/api/ai-coach/route.ts const AI_SYSTEM_PROMPT = `You are MindTrack AI, a compassionate mental wellness coach specialized in supporting Indian students preparing for competitive exams (JEE, NEET, CUET, CAT, GATE, UPSC). RULES: - Always validate feelings before offering solutions - Suggest evidence-based coping techniques (box breathing, Pomodoro, CBT reframing) - Never diagnose or replace professional mental health support - Keep responses concise (max 3 paragraphs) - If student expresses self-harm intent, always direct to iCall: 9152987821 Context: {userMoodSummary}`; export async function POST(request: Request) { // Auth check, rate limit (20 messages/day), Zod validate message // Call Gemini 1.5 Flash with system prompt + conversation history // Stream response using ReadableStream for real-time UX // Store conversation summary in session for context }

## 4.3 Insights API — /api/insights

Returns computed analytics for the dashboard. Calculations done server-side to reduce client bundle size.

- GET /api/insights?period=7d|30d|90d — mood trends, average scores, trigger frequency

- GET /api/insights/patterns — day-of-week patterns, exam correlation analysis

- GET /api/insights/streaks — current and longest check-in streak

# 5. Security Implementation (Score Gap: 58 → 95+)

AGENT: Security was 58/100 in baseline. These configurations are MANDATORY — the AI evaluator checks for them.

## 5.1 next.config.ts — Security Headers

// next.config.ts import type { NextConfig } from "next"; const securityHeaders = [ { key: "X-DNS-Prefetch-Control", value: "on" }, { key: "Strict-Transport-Security", value: "max-age=63072000; includeSubDomains; preload" }, { key: "X-Frame-Options", value: "SAMEORIGIN" }, { key: "X-Content-Type-Options", value: "nosniff" }, { key: "Referrer-Policy", value: "strict-origin-when-cross-origin" }, { key: "Permissions-Policy", value: "camera=(), microphone=(), geolocation=()" }, { key: "Content-Security-Policy", value: [ "default-src 'self'", "script-src 'self' 'unsafe-eval' 'unsafe-inline'", // unsafe-inline needed for Next.js "style-src 'self' 'unsafe-inline'", "img-src 'self' data: blob:", "font-src 'self'", "connect-src 'self' https://generativelanguage.googleapis.com", "frame-ancestors 'none'", ].join("; ") } ]; const nextConfig: NextConfig = { async headers() { return [{ source: "/(.*)", headers: securityHeaders }]; }, images: { domains: [] }, // whitelist only needed domains experimental: { serverActions: { allowedOrigins: ["localhost:3000"] } } }; export default nextConfig;

## 5.2 Middleware — Auth Guard + Rate Limiting

// middleware.ts import { auth } from "@/lib/auth"; import { NextResponse } from "next/server"; export default auth(function middleware(req) { const { pathname } = req.nextUrl; const protectedPaths = ["/dashboard", "/mood", "/journal", "/ai-coach", "/insights"]; if (protectedPaths.some(p => pathname.startsWith(p)) && !req.auth) { return NextResponse.redirect(new URL("/login", req.url)); } return NextResponse.next(); }); export const config = { matcher: ["/((?!api/auth¦_next/static¦_next/image¦favicon.ico).*)"] };

## 5.3 Input Sanitization

- Use DOMPurify for any user content rendered as HTML

- Prisma parameterized queries prevent SQL injection by default

- All API inputs validated through Zod schemas before DB operations

- Passwords hashed with bcrypt (saltRounds: 12) via NextAuth credentials provider

- JWT secrets minimum 32 characters, rotated on deploy

# 6. Testing Strategy (Score Gap: 0 → 85+)

AGENT CRITICAL: Testing was 0/100 in baseline — this is the single biggest score improvement opportunity. Write tests as you build each module, not at the end. Target: 80%+ coverage.

## 6.1 Vitest Config

// vitest.config.ts import { defineConfig } from "vitest/config"; import react from "@vitejs/plugin-react"; import path from "path"; export default defineConfig({ plugins: [react()], test: { environment: "jsdom", globals: true, setupFiles: ["./vitest.setup.ts"], coverage: { provider: "v8", reporter: ["text", "json", "html"], thresholds: { lines: 80, branches: 75, functions: 80, statements: 80 } } }, resolve: { alias: { "@": path.resolve(__dirname, "./") } } }); // vitest.setup.ts import "@testing-library/jest-dom";

## 6.2 Unit Tests — Required Coverage

Agent: Create these test files. Each must pass before Phase 4 sign-off.

| Test File | What to Test |
| --- | --- |
| __tests__/unit/validations.test.ts | All Zod schemas — valid + invalid inputs, edge cases (empty strings, max lengths, negative numbers) |
| __tests__/unit/utils.test.ts | getMoodLabel(), calculateStreak(), formatDate(), getTriggerFrequency() |
| __tests__/unit/ai.test.ts | Prompt building functions, response parsing, sanitization helpers |
| __tests__/components/MoodSelector.test.tsx | Renders all 5 moods, keyboard nav, ARIA labels, onChange callback fires |
| __tests__/components/MoodTrendChart.test.tsx | Renders with empty data, renders with mock data, accessibility attributes |
| __tests__/components/ChatWindow.test.tsx | Sends message on Enter, disables input during loading, displays AI response |
| __tests__/components/ExamCountdown.test.tsx | Shows correct days remaining, handles past exam date, no exam selected state |
| __tests__/api/mood.test.ts | POST returns 401 without auth, 400 on invalid body, 201 on valid data |

## 6.3 Example Unit Test (validations)

// __tests__/unit/validations.test.ts import { describe, it, expect } from "vitest"; import { moodSchema } from "@/lib/validations"; describe("moodSchema", () => { it("accepts valid mood entry", () => { const result = moodSchema.safeParse({ mood: 3, energy: 4, anxiety: 2, triggers: ["study", "sleep"] }); expect(result.success).toBe(true); }); it("rejects mood outside 1-5 range", () => { const result = moodSchema.safeParse({ mood: 6, energy: 3, anxiety: 3 }); expect(result.success).toBe(false); expect(result.error?.issues[0].path).toContain("mood"); }); it("rejects more than 10 triggers", () => { const result = moodSchema.safeParse({ mood: 3, energy: 3, anxiety: 3, triggers: Array(11).fill("tag") }); expect(result.success).toBe(false); }); });

## 6.4 Playwright E2E Tests

// __tests__/e2e/mood-checkin.spec.ts import { test, expect } from "@playwright/test"; test.describe("Mood Check-in Flow", () => { test.beforeEach(async ({ page }) => { // Login via API route (not UI) for speed await page.goto("/login"); await page.fill('[name="email"]', "test@example.com"); await page.fill('[name="password"]', "testpassword"); await page.click('[type="submit"]'); await page.waitForURL("/dashboard"); }); test("completes full mood check-in", async ({ page }) => { await page.goto("/mood"); await page.click('[data-mood="3"]'); // Select neutral mood await page.click('[data-trigger="study-pressure"]'); // Select trigger await page.fill('[name="note"]', "Feeling okay today"); await page.click('[data-testid="submit-mood"]'); await expect(page.locator('[data-testid="success-message"]')).toBeVisible(); }); test("mood page is accessible", async ({ page }) => { await page.goto("/mood"); const results = await page.evaluate(async () => { const axe = await import("axe-core"); return axe.run(); }); expect(results.violations).toHaveLength(0); }); });

# 7. Feature Specifications

## 7.1 Feature: Daily Mood Check-In

Route: /mood | Component: MoodSelector.tsx

- 5-emotion slider with emoji + label (Very Low / Low / Neutral / Good / Excellent)

- Energy level selector (1-5)

- Anxiety meter (1-5)

- Trigger tags — presets: Study Pressure, Sleep Issues, Family Pressure, Peer Competition, Exam Fear, Physical Health, Motivation Loss — plus custom

- Subject context (which subject was studied today)

- Exam context selector (which exam they are targeting)

- Optional free-text note (max 500 chars with live counter)

- Animated submit confirmation with personalized micro-message from AI

- Skip option — shows gentle reminder, not forced

AGENT: data-testid attributes required on: mood buttons (data-mood='1' through '5'), trigger tags (data-trigger='slug'), submit button (data-testid='submit-mood'), success message (data-testid='success-message')

## 7.2 Feature: Insights Dashboard

Route: /insights | Components: MoodTrendChart.tsx, MoodCalendar.tsx

- Recharts LineChart — mood, energy, anxiety over selected period (7d / 30d / 90d)

- Calendar heatmap — color-coded by mood score

- Trigger frequency bar chart — which triggers appear most

- Exam-mood correlation — shows mood scores around exam dates

- Streak counter — current daily check-in streak + longest streak

- AI-generated weekly insight paragraph — auto-generated every Monday

- Export data as CSV — important for accessibility and data ownership

## 7.3 Feature: AI Wellness Coach

Route: /ai-coach | Component: ChatWindow.tsx

- Streaming chat interface using ReadableStream (real-time token display)

- Conversation history stored in sessionStorage (not DB — privacy by design)

- Context-aware: AI knows user's recent mood trend and exam goal

- Technique cards: box breathing, 5-4-3-2-1 grounding, Pomodoro, affirmations

- Crisis detection: if keywords suggest self-harm, immediately show iCall helpline (9152987821) and NIMHANS resources

- Daily message limit (20) with graceful message when reached

## 7.4 Feature: Reflective Journal

Route: /journal | Component: JournalEditor.tsx

- Daily AI-generated prompt tailored to exam prep context

- Rich text editor (use @uiw/react-md-editor or plain textarea)

- Client-side auto-save every 30 seconds (debounced)

- Tag system (self-generated or AI-suggested)

- Sentiment analysis via Gemini on save — stored as float -1 to 1

- Journal history list with sentiment color indicator

- Entries are private by default; no sharing feature (data safety)

## 7.5 Feature: Exam Prep Module (Differentiator)

Route: /exam-prep | Component: ExamCountdown.tsx, ExamSelector.tsx

- Exam selector: JEE Mains, JEE Advanced, NEET, CUET, CAT, GATE, UPSC Prelims/Mains

- Live countdown (days, hours, minutes to exam date)

- Mood-to-performance tracker — 'On days you felt Good, you studied X hours more'

- Pre-exam ritual suggestions (exam-day routine builder)

- Subject-specific burnout detection — flags if a particular subject consistently correlates with low mood

- Result season support mode — activates after exam date, offers specific coping resources

# 8. Accessibility (Score Gap: 75 → 95+)

## 8.1 WCAG AA Compliance Checklist

Agent: verify each item before Phase 3 sign-off.

- Skip navigation link as first DOM element (components/layout/SkipLink.tsx)

- All interactive elements reachable and operable via keyboard (Tab, Enter, Space, Arrow keys)

- Focus visible at all times — use ring-2 ring-blue-500 ring-offset-2 Tailwind classes

- Color contrast ratio minimum 4.5:1 for normal text, 3:1 for large text

- All images have alt text; decorative images use alt=''

- Form inputs have associated <label> elements (not just placeholder)

- Error messages use role='alert' or aria-live='polite'

- Mood emoji buttons use aria-label='Mood: [label], score [1-5]'

- Charts have accessible text alternatives (data tables or aria-label summaries)

- Mobile touch targets minimum 44x44px

- Use Radix UI components (Dialog, Select, Slider) — they handle ARIA by default

## 8.2 SkipLink Component

// components/layout/SkipLink.tsx export function SkipLink() { return ( <a href="#main-content" className="sr-only focus:not-sr-only focus:absolute focus:top-4 focus:left-4 focus:z-50 focus:px-4 focus:py-2 focus:bg-blue-600 focus:text-white focus:rounded-md focus:outline-none focus:ring-2 focus:ring-blue-500" > Skip to main content </a> ); } // In app/layout.tsx: // <SkipLink /> // <main id="main-content"> ... </main>

# 9. Performance & Code Quality

## 9.1 Performance Targets

| Metric | Target | Implementation |
| --- | --- | --- |
| LCP (Largest Contentful Paint) | < 2.5s |
| FID / INP | < 100ms |
| CLS | < 0.1 |
| Bundle Size (initial) | < 150KB gzipped |
| Lighthouse Performance | 90+ |
| Lighthouse Accessibility | 95+ |

## 9.2 ESLint Config (Strict)

// .eslintrc.json { "extends": ["next/core-web-vitals", "next/typescript"], "rules": { "@typescript-eslint/no-explicit-any": "error", "@typescript-eslint/no-unused-vars": "error", "no-console": ["error", { "allow": ["warn", "error"] }], "react/no-array-index-key": "warn", "jsx-a11y/anchor-is-valid": "error", "jsx-a11y/alt-text": "error", "jsx-a11y/aria-labels": "error" } }

## 9.3 TypeScript Strict Mode

// tsconfig.json (key settings) { "compilerOptions": { "strict": true, "noUncheckedIndexedAccess": true, "exactOptionalPropertyTypes": true, "noImplicitReturns": true, "noFallthroughCasesInSwitch": true } }

# 10. Phase-by-Phase Build Plan

AGENT: Execute phases sequentially. Each phase ends with a validation checkpoint. Do NOT proceed to next phase if checkpoint fails.

| Phase | Duration | Tasks | Checkpoint |
| --- | --- | --- | --- |
| Phase 1 Foundation | ~30 min | Init Next.js 14 with TypeScript strict. Install all dependencies. Create folder structure. Set up Prisma schema + migrate. Configure NextAuth with credentials provider. Set up next.config.ts with security headers. Configure ESLint + Prettier. Set up Tailwind + shadcn/ui. | App runs on localhost. Auth login/register works. DB connected. Security headers present. |
| Phase 2 Core UI | ~45 min | Build Layout (Sidebar + MobileNav + SkipLink). Build Dashboard home page with greeting. Build Mood Check-in page + MoodSelector component. Build Journal page + JournalEditor. Build AI Coach page + ChatWindow. Build Exam Prep page + ExamCountdown. All pages use proper ARIA labels. | All pages render without errors. Navigation works. No accessibility violations on Mood page. |
| Phase 3 API Layer | ~30 min | Implement /api/mood (POST + GET) with Zod validation, auth check, rate limiting. Implement /api/journal (POST + GET). Implement /api/ai-coach (POST, Gemini streaming). Implement /api/insights (GET, computed analytics). Implement /api/insights/streaks. | Postman / curl tests: POST mood returns 201, POST without auth returns 401, invalid body returns 400 with Zod errors. |
| Phase 4 Testing | ~45 min | Write all Vitest unit tests (validations, utils, AI helpers). Write all RTL component tests (MoodSelector, ChatWindow, ExamCountdown). Write Playwright E2E tests (mood check-in flow, journal save flow). Run coverage report — must hit 80%+ lines. Fix any failures. | npx vitest run --coverage passes. Coverage >= 80%. Playwright tests pass headlessly. |
| Phase 5 Polish | ~20 min | Add loading states to all async operations. Add error boundaries. Optimize images with next/image. Add meta tags + OG image in app/layout.tsx. Run Lighthouse locally — target 90+. Fix any a11y issues from axe-core. Remove all console.log. | Lighthouse Performance 90+. Accessibility 95+. No console.log. Build passes: next build. |

# 11. UI Design Tokens & Guidelines

## 11.1 Color Palette

| Token | Hex | Usage |
| --- | --- | --- |
| --brand-primary | #1A73E8 |
| --brand-success | #34A853 |
| --brand-warning | #F29900 |
| --brand-danger | #EA4335 |
| --brand-purple | #7C3AED |
| --bg-dark | #0F172A |
| --text-muted | #64748B |
| Mood 1 (Very Low) | #EF4444 |
| Mood 2 (Low) | #F97316 |
| Mood 3 (Neutral) | #EAB308 |
| Mood 4 (Good) | #84CC16 |
| Mood 5 (Excellent) | #22C55E |

## 11.2 Component Patterns

- Dark mode support via Tailwind dark: prefix + next-themes

- Consistent spacing: p-4 / p-6 for cards, gap-4 for grids

- Card style: bg-white dark:bg-slate-800 rounded-xl shadow-sm border border-slate-200

- All mood emoji buttons: 64x64px minimum, focus ring visible, aria-label required

- Mobile-first: default styles for mobile, md: prefix for desktop

- Smooth animations: transition-all duration-200 on interactive elements

# 12. AI Evaluation Readiness Checklist

Before submitting: run this checklist. Each item maps to a scoring axis.

| Axis | Check | Command / Verification |
| --- | --- | --- |
| Testing | Vitest coverage >= 80% |
| Testing | Playwright E2E passes |
| Security | Security headers present |
| Security | No hardcoded secrets |
| Security | Rate limiting on API |
| Code Quality | TypeScript no errors |
| Code Quality | ESLint no errors |
| Code Quality | No console.log |
| Accessibility | Axe violations = 0 |
| Accessibility | Keyboard nav works |
| Performance | Build succeeds |
| Alignment | NEET/JEE features present |
| Alignment | AI coach crisis response |

# 13. Appendix — Quick Reference

## 13.1 Init Commands (copy-paste)

# 1. Create project npx create-next-app@14 mindtrack --typescript --tailwind --eslint --app --src-dir=false cd mindtrack # 2. Install dependencies npm install @auth/prisma-adapter @prisma/client prisma next-auth@beta npm install @tanstack/react-query zustand react-hook-form @hookform/resolvers zod npm install recharts @radix-ui/react-dialog @radix-ui/react-select @radix-ui/react-slider npm install bcryptjs dompurify npm install -D @types/bcryptjs @types/dompurify vitest @vitejs/plugin-react npm install -D @testing-library/react @testing-library/jest-dom @testing-library/user-event npm install -D @playwright/test jsdom # 3. Setup Prisma npx prisma init # (edit schema.prisma per Section 3) npx prisma migrate dev --name init npx prisma generate # 4. Setup shadcn/ui npx shadcn@latest init npx shadcn@latest add button card input label badge select slider textarea # 5. Setup Playwright npx playwright install chromium

## 13.2 Gemini API Integration

// lib/ai.ts import { GoogleGenerativeAI } from "@google/generative-ai"; const genAI = new GoogleGenerativeAI(process.env.GOOGLE_GEMINI_API_KEY!); export function getGeminiModel() { return genAI.getGenerativeModel({ model: "gemini-1.5-flash", generationConfig: { maxOutputTokens: 512, temperature: 0.7 } }); } export async function streamGeminiResponse( systemPrompt: string, userMessage: string ): Promise<ReadableStream> { const model = getGeminiModel(); const result = await model.generateContentStream([ { role: "user", parts: [{ text: systemPrompt }] }, { role: "model", parts: [{ text: "Understood. I am MindTrack AI, ready to help." }] }, { role: "user", parts: [{ text: userMessage }] } ]); return new ReadableStream({ async start(controller) { for await (const chunk of result.stream) { const text = chunk.text(); controller.enqueue(new TextEncoder().encode(text)); } controller.close(); } }); }

Built for PromptWars • Google for Developers MindTrack — Where Every Student's Mental Health Matters Tech Spec v1.0 • June 2026 • Target Score: 90+